Phase 4 - Project Planning

Project Title: LegalEase – AI-Powered Legal Document Generator

1. Team Roles

Member 1 – Project coordination and requirements

Member 2 – UI/frontend development

Member 3 – AI integration and prompt design

Member 4 – Testing, documentation and demo

(Modify these roles according to the actual team members.)

2. Development Plan

Day 1: Understand project document and reference video.

Day 2: Finalize requirements and user flow.

Day 3: Prepare UI/design.

Day 4–6: Develop core application.

Day 7: Integrate and test AI generation.

Day 8: Fix issues and improve UI.

Day 9: Prepare documentation.

Day 10: Record demonstration and finalize GitHub repository.

3. Deliverables

• Phase-wise project files

• Working LegalEase prototype

• Testing evidence

• Project documentation

• Public GitHub repository

• Project demonstration video

4. Risk Management

Risk: Incorrect AI output → Mitigation: review/edit step and disclaimer.

Risk: API/integration failure → Mitigation: error handling and fallback message.

Risk: Missing user input → Mitigation: input validation.